Chad Vale Primary School

2011-2016 Accessibility Plan

|  | ACTION | MEANS | SUCCESS CRITERIA | RESOURCE | LEADERSHIP | TIME |
| --- | --- | --- | --- | --- | --- | --- |
|  | Short Term: 1. Fully identify all accessibility problems. | Carry out Access audit on school. | Complete assessment with Premises Committee. | Time. | Premises Committee. | Autumn 2011 |
|  | 2. Improve access to school for adults and children. | Widening of outside doors, electronic access | Gain quotes and undertake necessary building work. Completion by Autumn 2013 | Capital (quotes needed). | Head/Wates/LA | Autumn 2010 - 2013 |
|  | 3. Improve environment of school to aid pupils with visual impairments. Improve safety and comfort. | Stairs and steps highlighted in new building / playgrounds. Redecoration of classrooms using non-gloss paint. | All steps and stairs to be painted with bright strips. Completed redecoration of necessary classrooms. | Materials and BSS overtime. Quote for materials and labour. | Head | Year 2011/12/13 |
|  | 4. Improve outdoor activity access for foundation stage. | Improvements to outdoor learning area- replacement of items lost during new build process | Gain quotes and undertake necessary building work. Loss of play games markings replaced and area for play enhanced by reducing slope | Capital (quotes needed). Wates/HT/LA | Head/BSS Buildings Manager/HT | July 2012 Spring 2012 |
|  | 5. Audit and purchase resources to assist children to access the curriculum. | SEN co-ordinator to audit needs of children in school. | Resources purchased to facilitate learning of children with specific needs in school. | Capital. | SENCO | Autumn 2011– Summer 2012 |
|  | 6. Improve wheelchair access . | Re – smooth ramps to current outdoor access as new build demands; access to hall through double doors; look to reducing the flooding at bottom of field steps to allow wheelchair access | Gain quotes and undertake necessary building work. Through WATES and the new build where possible | Capital (quotes needed). | Head/BSS | Autumn 2011 – spring 2013 |

# Text boxes

| ACTION | MEANS | SUCCESS CRITERIA | RESOURCE | LEADERSHIP | TIME |
| --- | --- | --- | --- | --- | --- |
| Medium Term: 1. Improve quality of facilities for children. | Install Interactive Whiteboards in all new classes Install new whiteboard/projector in hall | All classes to have IWB. Replacement of computer suite with laptops. | Capital (quotes needed). | Head / ICT co-ordinator. | Autumn 2011? – Spring 2013 Summer 2012 |
| 2. Improve quality of facilities for children. | Replace and repair blinds in all classes | Develop a rolling programme of replacement. | Approx’ £250 per classroom. | Site manager and Head | Spring 2011 – Autumn 2014 |
| Long Term: 1. Improve accessibility for playground used by all children and staff alike. | Install MUGA toilets at base of field – 3 | Children able to access toilets without going into main building. | LEA approval / Wates new builduse of Devolved Capital (quotes needed). | Site manager and Head/ LA | Summer 2011/ Spring 2012 |
| 2. Improve access to toilet facilities for adults. (High budget improvements.) 2b. . Improve quality of facilities for staff 2c. Improve facilities for SEN and EAL | Build disabled toilet Frost the windows in the staffroom Audit/purchase appropriate staffroom furniture to suit needs of additional adults. Wi Fi installed New classroom from new build to become the inclusion room. Look to new build in 2016 to replace | adults able to disabled toilet Staff room able to accommodate all members of staff for meetings; staff able to work safely in professional and ICT facilities adults able to work in comfort and improve learning opportunities in/around school. Greater opportunities for guided learning, greater access to designated ICT facilities | LEA approval / use of Devolved Capital (quotes needed). Use of devolved capital and bid funds Capital. | Site manager and Head Site manager and Head / Paul Sansom Site manager and Head | Summer 2008 Spring 2010 Summer 2010 – Spring 2012 Spring 2011 – Summer 2016 |